## Slide 1: Project 1: Malware Classification
Team: Eloise
Kadir Bice, Clint Morris, Gianni Orlando,

## Slide 2: Approach
Manual implementation of Naive Bayes Classifier
  Python 3 and pySpark
  Accuracy of 63% in small set and 67% in large set
  Took around 7 hours to run on 1 Master 2 Worker node cluster (N1-4)
Bi-gram on the manual implementation
  Accuracy of 74% in small set. Did not have time/resources to have a result for larger set
Tri-gram on the manual implementation
  Crashed even on the small set
  Way of creating bigrams could be the bottleneck
Extensions Beyond Naive Bayes
  40% accuracy with MLlib Random Forest
  ASM integration led to overprediction

## Slide 3: Problems
Took some time to get used to GCP
Quotas on GCP were limiting
Some parts did not scale up well: union() in a loop creating huge data
Intuitiveness of individual code. Easily readable code mitigates exhaustive communication.
Focus on even distribution of work doesn’t lead to perfect end product

## Slide 4: Lessons
Start early with experimenting on the actual sized set
  Troubleshoot potential scaling up problems
  Estimate time/resources
Make communication a higher priority
  Improve communication about commited changes to prevent redundant work
  Placing a higher value on code readability to reduce the need for explanation
Perform in-depth research on theory
  Fully understand algorithms and extensions before implementation
  Clarify pipeline of steps to be completed before development